Purpose / Scope:

How PLM2 protects customer and prototype data in line with the VDA ISA catalogue used for TISAX, and what is still tightened. KTX Toccoa has no TISAX label and no information security officer yet; IT supports the security actions. This page records PLM2 so it is ready when a TISAX assessment is scoped.

Owner / involved:

- C. Demmler, Process Development: owner of PLM2 and of every action in this plan, author, keeps it current

- Program Management and APQP: support (specification, tests, pilots on the running projects, evidence)

- Departments named per action (IT, Quality, Development, Tooling, HR, department heads): support where their part is needed

- Plant Management: monthly status review

1. Controls in place

| VDA ISA topic | How PLM2 meets it | Status | Action |
| --- | --- | --- | --- |
| Asset management, classification (1.3) | Every project, part and change carries a data classification, default 'confidential' | Built | I2 |
| Identity management (4.1) | Sign-in only with the company Microsoft account (Entra ID) through the KTX app hub; leavers lose access with their account | Built | - |
| Access management (4.2) | Role-based rights from directory groups; lists limited to the user's organisation | Tightening | E1, M1 |
| Cryptography (5.1) | All traffic over HTTPS; server certificate currently self-signed; files not yet encrypted at rest | Tightening | I1, I5 |
| Logging, change tracking (5.2) | Hash-chained audit trail on changes and parts: who, what, when, old and new value | Built | - |
| Operations, backup (5.2) | On-premises company server in the KTX network; database backed up before every data operation; server login by key, repeated failures blocked | Tightening | M5 |
| Prototype protection (8) | Customer CAD and prototype data stored in PLM2 only, viewed in the browser | Tightening | I2, I5 |

2. Tightening actions

| No. | Action | Phase | Owner | Support | Due | Done when |
| --- | --- | --- | --- | --- | --- | --- |
| I1 | Trusted company certificate on the PLM2 server (replaces self-signed) | Programming | C. Demmler | IT | 11/13/2026 | Browser shows trusted certificate |
| I2 | Classification drives access: prototype / strictly confidential projects visible to the named project team only; downloads logged | Programming | C. Demmler | IT | 12/11/2026 | Access test per classification |
| I3 | Start an asset list with IT and record PLM2 in it as the system holding customer and prototype data (basis for a future TISAX scope) | Finalisation | C. Demmler | IT | 10/30/2026 | Asset list entry |
| I4 | Quarterly access review per department | Operation | C. Demmler | Department heads | 01/29/2027 | Review record in PLM2 |
| I5 | Stored customer files encrypted at rest (AES-256), as already done in RFQ2 | Programming | C. Demmler | Program Mgmt., APQP | 01/04/2027 | Encryption test, key handling documented |
| E1 / M1 / M5 | Department rights, access scope, scheduled backup with restore test (see TOC-PLM-01 and -03) | Programming | C. Demmler | IT | 11/20/2026 | See stream documents |

The table is the plan as of the status date above. Progress is tracked in the action plan TOC-PLM-LOP (KTX LOP F-DVS-CORP-010); a date that moves is changed there with the reason, and this document is updated with it.